## Slide 1: 7.3 Planning for site
The planning phase of system Integration Test and Evaluation involves organizing and preparing the necessary steps to ensure that all system components work together smoothly. This Phase include defining the scope of the tests, setting objectives, identifying resources and scheduling the tests.

## Slide 2
Test and evaluation Master Plan
(TEMP)
Objectives: What you want to achieve with the tests.
Scope: The boundaries and extent of testing.
Resources: The People, tools ,and environments needed.
Schedules: Timelines for when test will be conducted.
Metrics: Criteria for measuring success.
The TEMP is a high-level document that outline the overall strategy for testing and evaluation. Think of it as the blueprint for all testing activities.
IT includes:-

## Slide 3
System Integration and Verification Plan
SIVP
The SIVP is a more focused plan detailing how different system components will be integrated and test together.
It includes:
Integration Steps: The order in which components will be integrated.
Test Procedures: Specific steps for testing each integration phase.
Verification Methods: Techniques to ensure each components functions correctly with in system.

## Slide 4
7.7 Common integration and test challenges and Issues
1 Data Integrity
Challenge: Making sure the test results are accurate and reliable.
Issue: Unreliable results if the test setup is poor or testers aren't well-trained.
2Unbiased Measurements
Challenge: Collecting data that's accurate.
Issue: Wrong decisions if the data is biased.
3 Preserving Test Data
Challenge: Keeping test data safe.
Issue: Can't prove the system works if data is lost.

## Slide 5
4 Authenticating Test Data
Challenge: Verifying test data is valid.
Issue: People might not trust unverified data.
5Managing Multiple Testers
Challenge: Coordinating different teams.
Issue: Mistakes and wasted time if teams don't communicate well